Project Charter

| Project Name: TechCorp Cloud Migration |  |
| --- | --- |
| Project Sponsor: Mikel, CIO | Project Manager: Owais Syed |
| Date Created: December 29, 2025 | Date Approved: December 29, 2025 |
| Business case: The current on-premises infrastructure is costly to maintain and lacks the scalability to meet growing business needs and seasonal demands, leading to potential performance issues and increased operational expenses. |  |
| Goals: Successfully migrate 30 servers and 10 critical applications to the cloud to reduce operational costs by 20% within 12 months, improve scalability, and enhance overall performance and disaster recovery capabilities. |  |
| Budget: - Approximately 200 000 (e.g., for computer, storage, and networking services with a leading provider). - Labor: Approximately 250 000 (for internal team members and external consultants). - Software and Licensing: Approximately 20 000 (for necessary tools and licenses). - Contingency: Approximately 30 000 (to cover unexpected costs). |  |
| Scope & deliverables: - In Scope: Migration of designated servers and critical applications, data transfer, setting up cloud networking and security, and configuration of monitoring tools. - Out of Scope: Migration of legacy systems not identified as critical, and development of new application features. - Deliverables: Comprehensive migration plan, migrated systems and applications, established cloud environment, detailed documentation, and staff training. |  |
| Resources needed: Dedicated project teams include cloud architects, network engineers, security specialists, and application owners. |  |
| Timeline: 6 months, with phased migration starting after 1 month of planning and assessment. |  |
| Risks: Data security breaches, application incompatibility, unexpected downtime during migration, budget overruns, and resource constraints. |  |
| Dependencies: Availability of key personnel, successful assessment of current infrastructure, and vendor support. |  |
| Stakeholders: CIO, IT Director, Department Heads, Application Owners, and IT Team. |  |