Project Charter

| Project Name: Website Revamp |  |
| --- | --- |
| Project Sponsor:T&T LLC | Project Manager: Syed Owais |
| Date Created: 12/25/25 | Date Approved: 12/25/25 |
| Business case: We are currently seeing a missed opportunity in our digital funnel. This project initiates a strategic redesign of the company website to convert existing traffic into loyal customers. By prioritizing user experience (UX) and streamlined conversion paths, we aim to transform the website from a passive information hub into an active growth engine. |  |
| Goals: - Boost user engagement by 20% within 6 months. - Increase conversion rates by 10%. - Modernize the website's design to be more responsive and intuitive. |  |
| Budget: - $10000, Broken down by phase: - Research: $2000 - Design: $1000 - Developing: $3500 - Resources: $3500 |  |
| Scope & deliverables: - Redesign the homepage, product pages, and checkout process. - Implement a new content management system. - Migration of existing content. |  |
| Resources needed: - Branding work is being done by our partner agency. All Files will be required before design kickoff. - All photography for the site will be FPO in design. New photography may be required. - (Procurement Team) will purchase licenses for fonts. - (Procurement Team) will need to purchase CMS licenses for staff. - (HR Team) will need to hire a CMS trainer and content entry staff. |  |
| Timeline: - Phase 1 (Planning & Design): 4 weeks - Phase 2 (Development): 8 weeks - Phase 3 (Testing & Launch): 4 weeks. |  |
| Risks: - The stakeholder team has never been part of a website redesign. - Most of the content will need to be rewritten, and the effort is unknown. - The funding for the e-commerce platform has not yet been approved. |  |
| Dependencies: - If the branding project is not approved on time, it will delay our project. - The selection of the Content Management System (CMS) and subsequent licensing is required before development begins. |  |
| Stakeholders - Project Manager: [Syed Owais] - Design Lead: [Mick] - Development Team: [Anna, John, Sam, Karan] - Content Strategist: [Alex] |  |